# Weekly Increment Report

Lui Portfolio — Website Project

| Week no. | Week 1 |
| --- | --- |

# What changed this week

- Determined the needed pages for the website

- Created the layout and/or wireframes of the website

- Determined the design system and routing for the pages

# Why

- I wrote the final proposal so the project has a clear purpose, clear pages and a clear list of data.

- I made low-fidelity wireframes to quickly plan each page's layout before adding details.

- I started the high-fidelity wireframes to show what the final site will actually look like.

- I made a design system so every page uses the same colours, fonts, spacing and components.

- I made templates for the reflection journal, increment report and documentation so my weekly submissions are consistent and quick to fill out.

# What broke or what I got stuck on

- Choosing the colours and fonts took a while, but I fixed it by asking my client what he likes and comparing options with Claude.

- Listing every component and piece of data was confusing at first, but I worked it out by brainstorming with Claude based on the project requirements.

- The high-fidelity if I should include an Admin page to the project.

- I am still unsure if Supabase + Vercel should be used for my tech stack for this project.

- I don't have most of Luis's final content yet, so the designs can only use placeholder content for now.

# Weekly Increment Report

Lui Portfolio — Website Project

| Week no. | Week 2 |
| --- | --- |

# What changed this week

- Added header and footer.

- High-fidelity wireframe.

- Consulted client about his preferred revisions for the final design system; revisions and changes in progress.

- Started collecting assets and data from clients.

- Revised the README and LICENSE files of the repo

# Why

- A font from the wireframe looks a bit off for the client, so changing of font style is currently ongoing.

- Started working on the header and footer, as well as the structure of the files.

# What broke or what I got stuck on

- I had to do a realignment with my client to make sure that it satisfies his preference and needs.

- Had to adjust on the given template for the project.

# What is left

Before Building

- Collect all of Luis's content: text, contact details, artwork, 3D model images, videos, logo, and photos.

- Decide which social links to use.

- Decide whether an Admin page is part of the project.

- Choose free hosting for the website, server, database, and images.

Setup

- Create the project repository with a frontend (Vite + React) and a backend (Express).

- Set up Tailwind with the colours, fonts, and spacing from the Design System.

Backend

- Design the database tables for all of the portfolio content.

- Fill the database with Luis's real content.

- Build the API routes that send that content to the website.

- Set up where the images are stored and how they're served.

Frontend

- Build the small reusable pieces like buttons, chips, cards, and images.

- Build the larger shared sections like the header, footer, masonry grid, and lightbox.

- Set up page navigation, including a 404 page.

- Build the Home page.

- Build the Museum page with filters and "Load more."

- Build the 3D Showcase page with the model preview and details.

- Build the About page.

- Connect every page to the API, with loading and error states.

Polish

- Make every page work well on phone, tablet, and desktop.

- Check accessibility: keyboard use, focus styles, alt text, and colour contrast.

Deployment

- Put the database, server, and website online and test the live site.

Documentation

- Write the README following the Documentation template.

- Create AI-USAGE.md and add an AI credit line to the README.

# Weekly Increment Report

Lui Portfolio — Website Project

| Week no. | Week 3 |
| --- | --- |

# What changed this week

- Built the whole site on a real backend: an Express API with Supabase sign-in, uploads and a Postgres database for works, media, categories and site content.

- Built the admin area (works, media, categories, site text, links and brand) with a mixed image and video gallery on every work, featured works picked and ordered up to 9, and permanent delete for archived works.

- Connected every public page (Home, Museum, 3D Showcase, About) to the data layer; the 3D Showcase opens models and views full screen in the Lightbox.

- Added the Museum search box, Luis' stickers and a waving Lucas, page-change and playful motion across the site, and a watermark on artworks.

- Deployed the site and the API as one Vercel project, then wrote AI-USAGE.md and added the AI credit line to the README.

# Why

- The client needs to update his own portfolio without touching code, so the content has to come from a database and an admin instead of being hard-coded.

- A single Vercel deployment keeps the site and the API in one place that is free and simple to maintain.

- The watermark protects Luis' artwork from being saved and reused, and the search box makes a growing Museum easier to browse.

- The admin was simplified and audited for UX so a non-developer can use it without help.

- AI-USAGE.md and the README credit are required by the course and show honestly where AI helped and where it got things wrong.

# What broke or what I got stuck on

- Public pages loaded slowly, so I loaded data in parallel from a Seoul region with CDN caching and sized Drive images to the screen.

- Admin lists did not update right after saving, so I made them refresh immediately and show a message when a refresh fails.

- The Vercel build failed without the client's build tools, so I made the install always include them.

- The mobile menu pushed the page down instead of dropping over it, which I fixed.

- The 3D model had to stay interactive in the Lightbox, so the .glb still spins and zooms there.

# What is left

- Nothing. Everything is finished.